Risk Register Template Example

| Risk ID | Risk | Risk Owner | Risk Trigger | Risk Category | Impact Level Rate 1 (LOW) to 5 (HIGH) | Probability Level Rate 1 (LOW) to 5 (HIGH) | Priority Level Impact x Probability Address the highest first. | Consequence Without Action | Positive Risk Response | Negative Risk Response | Response Trigger | Response Owner | Response Description | Expected Response | Status | Date Identified | Last Reviewed |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RSK-001 | Delay in supplier shipment | Alexandra Mattson | Late delivery from the vendor | Operational | 4 | 3 | 12 | Missed client deadline | Enhance | Mitigate | Order delay notification | Brian Gorman | Reroute via alt distributor | Reduced project delay | Under Review | MM/DD/YY | MM/DD/YY |
| RSK-002 | Failure in a backup system | Aviv Perez | Weekly failover test | Technical | 2 | 5 | 10 | Outage during peak use | Share | Avoid | Test result report | Carmen Robertson | Switch to cloud redundancy | No downtime risk | Response in Progress | MM/DD/YY | MM/DD/YY |
| RSK-003 | Shift in market pricing | Brian Gorman | Competitor price drop | Strategic | 3 | 4 | 12 | Lost revenue margin | Exploit | Transfer | Pricing model trigger | Everett Crosse | Dynamic pricing algorithm | Gain on new accounts | Monitoring | MM/DD/YY | MM/DD/YY |
| RSK-004 | Lack of team certification | Brooklyn Jansen | Compliance audit finding | Compliance | 4 | 3 | 12 | Failed audit outcome | Accept | Accept | Quarterly audit report | Fiorella Fitzgerald | Schedule mandatory training | Certification compliance | Under Review | MM/DD/YY | MM/DD/YY |
| RSK-005 | A software update conflict | Carmen Robertson | Auto-patch failure | Technical | 2 | 4 | 8 | System freeze or rollback | Enhance | Transfer | Patch conflict log | Diana Kennedy | Isolate update in staging | Fewer incident reports | Response in Progress | MM/DD/YY | MM/DD/YY |
| RSK-006 | Inconsistent project estimates | Devon Gomez | Milestone planning gaps | Project | 3 | 2 | 6 | Timeline drift | Share | Mitigate | Scope change request | Alexandra Mattson | Implement the revised PERT method | Improved forecast | Under Review | MM/DD/YY | MM/DD/YY |
| RSK-007 | Contractor liability clause gap | Diana Kennedy | Contract review audit | Compliance | 3 | 5 | 15 | Uninsurable loss | Accept | Mitigate | Contract clause flagged | Aviv Perez | Legal review and reissue | Reduced legal exposure | Response in Progress | MM/DD/YY | MM/DD/YY |
| RSK-008 | No fallback for power outage | Everett Crosse | Generator servicing missed | Operational | 2 | 4 | 8 | Downtime in production | Enhance | Mitigate | Maintenance log | Hazel Christensen | Install a backup battery bank | Uptime maintained | Response in Progress | MM/DD/YY | MM/DD/YY |
| RSK-009 | Data sync error in reports | Fiorella Fitzgerald | ETL job failure | Technical | 3 | 3 | 9 | Incorrect business KPIs | Exploit | Avoid | Error threshold alert | Devon Gomez | Audit data pipeline | Accurate dashboards | Monitoring | MM/DD/YY | MM/DD/YY |
| RSK-010 | Unclear vendor responsibilities | Guadalupe Garcia | Multi-vendor project | Project | 4 | 2 | 8 | Gaps in service delivery | Accept | Accept | SLA mismatch alert | Henry McNeal | Align SOW with vendors | Higher accountability | Under Review | MM/DD/YY | MM/DD/YY |
| RSK-011 | A breach in access controls | Hazel Christensen | Role-based permissions gap | Cyber | 2 | 5 | 10 | User access violations | Accept | Mitigate | RBAC policy update | Brooklyn Jansen | Enforce privilege audit | Limit data exposure | Escalated | MM/DD/YY | MM/DD/YY |
| RSK-012 | Recurring absences from the team | Henry McNeal | Pattern in time logs | Operational | 3 | 2 | 6 | Delay in deliverables | Share | Transfer | HR absence report | Guadalupe Garcia | Adjust workload allocation | Output normalized | Closed | MM/DD/YY | MM/DD/YY |
| RSK-013 | Late internal approvals | Alexandra Mattson | Stalled decision point | Project | 4 | 3 | 12 | Missed the go-live milestone | Accept | Avoid | Change request aging | Fiorella Fitzgerald | Implement approval SLAs | Phase control gained | Monitoring | MM/DD/YY | MM/DD/YY |

Risk Register Template

| Risk ID | Risk | Risk Owner | Risk Trigger | Risk Category | Impact Level Rate 1 (LOW) to 5 (HIGH) | Probability Level Rate 1 (LOW) to 5 (HIGH) | Priority Level Impact x Probability Address the highest first. | Consequence Without Action | Positive Risk Response | Negative Risk Response | Response Trigger | Response Owner | Response Description | Expected Response | Status | Date Identified | Last Reviewed |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  | Enhance | Mitigate |  |  |  |  | Under Review |  |  |
|  |  |  |  |  |  |  |  |  | Share | Avoid |  |  |  |  | Response in Progress |  |  |
|  |  |  |  |  |  |  |  |  | Exploit | Transfer |  |  |  |  | Monitoring |  |  |
|  |  |  |  |  |  |  |  |  | Accept | Accept |  |  |  |  | Under Review |  |  |
|  |  |  |  |  |  |  |  |  | Enhance | Transfer |  |  |  |  | Response in Progress |  |  |
|  |  |  |  |  |  |  |  |  | Share | Mitigate |  |  |  |  | Under Review |  |  |
|  |  |  |  |  |  |  |  |  | Accept | Mitigate |  |  |  |  | Response in Progress |  |  |
|  |  |  |  |  |  |  |  |  | Enhance | Mitigate |  |  |  |  | Response in Progress |  |  |
|  |  |  |  |  |  |  |  |  | Exploit | Avoid |  |  |  |  | Monitoring |  |  |
|  |  |  |  |  |  |  |  |  | Accept | Accept |  |  |  |  | Under Review |  |  |
|  |  |  |  |  |  |  |  |  | Accept | Mitigate |  |  |  |  | Escalated |  |  |
|  |  |  |  |  |  |  |  |  | Share | Transfer |  |  |  |  | Closed |  |  |
|  |  |  |  |  |  |  |  |  | Accept | Avoid |  |  |  |  | Monitoring |  |  |

DISCLAIMER Any articles, templates, or information provided by Smartsheet on the website are for reference only. While we strive to keep the information up to date and correct, we make no representations or warranties of any kind, express or implied, about the completeness, accuracy, reliability, suitability, or availability with respect to the website or the information, articles, templates, or related graphics contained on the website. Any reliance you place on such information is therefore strictly at your own risk.