ENGINEERING PROJECT EXECUTION PLAN TEMPLATE

PROJECT NAME	PROJECT MANAGER
PROJECT DELIVERABLE
SCOPE STATEMENT
START DATE	00/00/0000	END DATE	00/00/0000	OVERALL PROGRESS	0%

TASK NAME	ASSIGNED TO	START DATE	END DATE	DURATION in days	STATUS	COMMENTS
Set Kickoff Meeting	Alex B.	09/02	09/03	2	Complete
Agree on Objectives	Frank C.	09/03	09/07	5	Complete
Detailed Requirements	Jacob S.	09/07	09/12	6	Complete
Hardware Requirements	Jacob S.	09/09	09/11	3	Overdue
Final Resource Plan	Jacob S.	09/11	09/15	5	In Progress
Staffing	Alex B.	09/16	09/17	2	In Progress
Technical Requirements	Frank C.	09/17	09/21	5	Not Started
DB Development	Shari W.	09/22	09/24	3	Not Started
API Development	Shari W.	09/23	09/27	5	Not Started
UI Client	Alex B.	09/25	09/29	5	Not Started
Testing	Kennedy K.	09/24	10/02	9	Not Started
Development Complete	Jacob S.	10/02	10/05	4	Not Started
Hardware Configuration	Alex B.	10/05	10/07	3	Not Started
System Testing	Kennedy K.	10/06	10/09	4	Not Started
Launch	10/10	10/10	1	Not Started

ENGINEERING PROJECT EXECUTION PLAN TEMPLATE

PROJECT NAME	PROJECT MANAGER
PROJECT DELIVERABLE
SCOPE STATEMENT
START DATE	00/00/0000	END DATE	00/00/0000	OVERALL PROGRESS	0%

TASK NAME	ASSIGNED TO	START DATE	END DATE	DURATION in days	STATUS	COMMENTS

DISCLAIMER Any articles, templates, or information provided by Smartsheet on the website are for reference only. While we strive to keep the information up to date and correct, we make no representations or warranties of any kind, express or implied, about the completeness, accuracy, reliability, suitability, or availability with respect to the website or the information, articles, templates, or related graphics contained on the website. Any reliance you place on such information is therefore strictly at your own risk.