PROJECT MANAGEMENT CHECKLIST EXAMPLE

| PROJECT NAME |  |  |  | PROJECT MANAGER |  |
| --- | --- | --- | --- | --- | --- |
| PROJECT DELIVERABLE |  |  |  |  |  |
| SCOPE STATEMENT |  |  |  |  |  |
| START DATE | 00/00/0000 | END DATE | 00/00/0000 | OVERALL PROGRESS | 0% |

| TASK COMPLETE? | TASK DESCRIPTION | START DATE | END DATE | DURATION in days | STATUS |
| --- | --- | --- | --- | --- | --- |
| No | PROJECT RESEARCH | 01/03 | 01/24 | 22 | In Progress |
| Yes | Sub Task 1 |  |  |  | Complete |
| No | Sub Task 2 |  |  |  | Not Started |
| No | ASSEMBLE TEAM | 01/17 | 01/24 | 8 | Overdue |
| No | Sub Task 1 |  |  |  | On Hold |
|  | Sub Task 2 |  |  |  | Needs Review |
|  | DEFINE SCOPE AND GOALS | 01/05 | 01/12 | 8 | Approved |
|  | Sub Task 1 |  |  |  |  |
|  | Sub Task 2 |  |  |  |  |
|  | ESTIMATE BUDGET | 01/07 | 02/01 | 26 |  |
|  | Sub Task 1 |  |  |  |  |
|  | Sub Task 2 |  |  |  |  |
|  | ESTIMATE SCHEDULE | 01/07 | 02/01 | 26 |  |
|  | Sub Task 1 |  |  |  |  |
|  | Sub Task 2 |  |  |  |  |

| TASK COMPLETE? | TASK DESCRIPTION | START DATE | END DATE | DURATION in days | STATUS |
| --- | --- | --- | --- | --- | --- |
| No | WORK BREAKDOWN STRUCTURE | 01/07 | 02/01 | 26 | In Progress |
| No | Sub Task 1 |  |  |  | Not Started |
| Yes | Sub Task 2 |  |  |  | Complete |
|  | FINALIZE PROJECT PLAN | 01/24 | 02/01 | 9 |  |
|  | Sub Task 1 |  |  |  |  |
|  | Sub Task 2 |  |  |  |  |
|  | DEFINE SUCCESS MEASUREMENTS | 01/24 | 02/01 | 9 |  |
|  | Sub Task 1 |  |  |  |  |
|  | Sub Task 2 |  |  |  |  |
|  | RISK MANAGEMENT | 01/24 | 06/14 | 142 |  |
|  | Sub Task 1 |  |  |  |  |
|  | Sub Task 2 |  |  |  |  |
|  | CREATE PROJECT DASHBOARDS | 02/01 | 02/08 | 8 |  |
|  | Sub Task 1 |  |  |  |  |
|  | Sub Task 2 |  |  |  |  |
|  | EXECUTE AND MONITOR PROGRESS | 02/01 | 06/14 | 134 |  |
|  | Sub Task 1 |  |  |  |  |
|  | Sub Task 2 |  |  |  |  |
|  | COMPLETE AND CLOSE OUT | 06/14 | 07/01 | 18 |  |

DISCLAIMER Any articles, templates, or information provided by Smartsheet on the website are for reference only. While we strive to keep the information up to date and correct, we make no representations or warranties of any kind, express or implied, about the completeness, accuracy, reliability, suitability, or availability with respect to the website or the information, articles, templates, or related graphics contained on the website. Any reliance you place on such information is therefore strictly at your own risk.