**ONE-PAGE PROJECT PROPOSAL**

|  |  |
| --- | --- |
| PROJECT TITLE | City Parks EV Charging Stations |
|  |  |
| SUBMITTED BY | S. Li | DATE OF SUBMISSION | 11/11/20XX |

|  |  |
| --- | --- |
| EXECUTIVE SUMMARY | The City Parks Department wants to install electric vehicle charging stations in the four largest public parks. We build, install, and maintain reliable EV charging stations at competitive prices. Positive Charge is the right choice for this project. Citizens can charge their electric vehicles free of Charge at these five City parks. |
| BACKGROUND | Positive Charge is environmentally conscious and innovative, with a proven reputation for service and reliability. We offer charging stations at a reduced price for city parks that encourage their populations to drive electric vehicles. |
| OBJECTIVES | Positive Charge will install and service three charging stations in the City’s four largest parks. We will provide maintenance and upkeep for three years after installation. |
| METHODOLOGY | Installation completion for each park represents a project milestone. Charging stations will be operational after each milestone. |
| RESOURCES | Positive Charge has the installation personnel, hardware, and software to complete the project. We will establish a centralized technician team to monitor and service the charging stations. |
| BUDGET | Project costs include $12,000 for installation and $15,000 annually for three years. |
| MEASUREMENT AND REPORTING | Positive Charge will provide data for the City parks department for quarterly usage reporting. |
| RISKS | A detailed project plan will mitigate scope creep. |

TIMELINE

|  |  |  |  |
| --- | --- | --- | --- |
| **PHASE** | **TASK** | **MILESTONE** | **START & END DATES** |
| 1 | Installation and testing for three EV charging stations. | Installation complete for Park A | JAN 9 - 16 |
| 2 | Installation and testing for three EV charging stations. | Installation complete for Park B | JAN 16 - 23 |
| 3 | Installation and testing for three EV charging stations. | Installation complete for Park C | JAN 23 – 30 |
| 4 | Installation and testing for three EV charging stations. | Installation complete for Park D | JAN 30 – FEB 6 |

APPROVING PARTIES NAMES AND SIGNATURES

|  |  |  |
| --- | --- | --- |
| **CLIENT** | **SPONSOR** | **PROJECT MANAGER** |
| L. Pierce | E. Kahn | S. Li |
| L. Pierce | E. Kahn | S. Li |

|  |
| --- |
| **DISCLAIMER**Any articles, templates, or information provided by Smartsheet on the website are for reference only. While we strive to keep the information up to date and correct, we make no representations or warranties of any kind, express or implied, about the completeness, accuracy, reliability, suitability, or availability with respect to the website or the information, articles, templates, or related graphics contained on the website. Any reliance you place on such information is therefore strictly at your own risk. |