# CHANGE REQUEST FORM Example

CHANGE REQUEST FORM

| CHANGE DETAILS |  | Project Name |  |  |  |  |  |  |  |  |  |  | Change No. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Closer to the Sun |  |  |  |  |  |  |  |  |  |  | 1011 |
|  |  | Change Name |  |  |  |  |  |  |  |  |  |  | Date of Request |
|  |  | SP Product Version 3.2 |  |  |  |  |  |  |  |  |  |  | 11/11/20XX |
|  |  | Requested By |  |  |  | Requester’s Contact Information |  |  |  |  |  |  | Date Needed |
|  |  | Lori Garcia |  |  |  | lgarcia@email.com |  |  |  |  |  |  | 01/01/20XX |
|  |  | PRIORITY |  | X | HIGH |  |  | MEDIUM |  |  | LOW |  |  |

| Description of Change | We want to increase the efficiency rating of our residential solar panels from 22 percent to 25 percent. |
| --- | --- |
| Reason for Change | Market research shows an increasing demand among residential customers for more efficient solar panels. Increasing our efficiency rating will keep us competitive and show that we are innovative. |

| CHANGE IMPACTS |  | Scope | The scope will remain the same. |
| --- | --- | --- | --- |
|  |  | Deliverables | We will need to update our product specifications and design. |
|  |  | Cost | We will need a budget increase for additional research, development, and testing. |
|  |  | Resources | We may require new or additional materials. Employees will need training concerning the product change. |
|  |  | Timeline | We will extend the timeline to account for additional testing phases, marketing material adjustments, etc. |
|  |  | Stakeholders | This change will have a positive impact on customers because they will benefit from the product’s improvements. It will have a positive impact on stakeholders because it will enhance the company’s competitive edge and potentially lead to increased market share and revenue. It will have a mixed impact on employees because some teams may face an increased workload. |

| RISK ANALYSIS |  | Risk Identification |  |  | Probability of Risk |
| --- | --- | --- | --- | --- | --- |
|  |  | There are technical challenges related to the design. |  |  | Low |
|  |  | Risk Mitigation Strategies | In order to identify any technical challenges, we will conduct thorough research and engage experts before implementation. |  |  |

| DECISION |  |  | Project Manager Name | Signature | Date |
| --- | --- | --- | --- | --- | --- |
| X | ACCEPTED |  |  |  |  |
|  | REJECTED |  | Decision-Maker Name & Title | Signature | Date |
|  | More Info Requested |  |  |  |  |

DISCLAIMER Any articles, templates, or information provided by Smartsheet on the website are for reference only. While we strive to keep the information up to date and correct, we make no representations or warranties of any kind, express or implied, about the completeness, accuracy, reliability, suitability, or availability with respect to the website or the information, articles, templates, or related graphics contained on the website. Any reliance you place on such information is therefore strictly at your own risk.