## Slide 1
AGILE PRODUCT SPRINT ROADMAP TEMPLATE – EXAMPLE
This sprint-by-sprint roadmap template allows you to specify project- or product-development deliverables within a certain timebox to hit feature- or project-related milestones. You can specify team-by-team user story and task details, sprint requirements, and their relation to product development’s monthly or quarterly goals. This sprint-specific, Agile-ready template is the perfect way to plan sprints within your product roadmap and to account for each team’s efforts. This template is perfect for when you’re planning the activities for upcoming sprints and need to ensure all team members are aligned on short-term goals.

## Slide 2
SPRINT 0
SPRINT 1
SPRINT 2
SPRINT 3
SPRINT 4
SPRINT 5
SPRINT 6
SPRINT 7
1 - Jan
15 - Jan
1 - Feb
15 - Feb
1 - Mar
15 - Mar
1 - Apr
15 - Apr
TEAM KEY
TEAM 1
TEAM 4
TEAM 2
TEAM 3
TEAM 5
1. Project Setup
Define project scope and objectives.
Set up development and collaboration tools.
Establish Agile teams and roles.
2. Requirements Gathering
Conduct stakeholder interviews.
Prioritize and categorize user stories.
Compile user stories and requirements.
MILESTONE
00/00

## Slide 3
SPRINT 0
SPRINT 1
SPRINT 2
SPRINT 3
SPRINT 4
SPRINT 5
SPRINT 6
SPRINT 7
1 - Jan
15 - Jan
1 - Feb
15 - Feb
1 - Mar
15 - Mar
1 - Apr
15 - Apr
TEAM KEY
TEAM 1
TEAM 4
TEAM 2
TEAM 3
TEAM 5
3. Design and Prototyping
4. Software Development - Phase 1
MILESTONE
00/00
Create initial design mockups.
Conduct user testing and gather feedback.
Develop interactive prototypes.
Develop core functionalities.
Implement user interface components.
Integrate back-end and front-end systems.

## Slide 4
SPRINT 0
SPRINT 1
SPRINT 2
SPRINT 3
SPRINT 4
SPRINT 5
SPRINT 6
SPRINT 7
1 - Jan
15 - Jan
1 - Feb
15 - Feb
1 - Mar
15 - Mar
1 - Apr
15 - Apr
TEAM KEY
TEAM 1
TEAM 4
TEAM 2
TEAM 3
TEAM 5
5. Testing and Quality Assurance
6. Software Development - Phase 2
MILESTONE
00/00
Perform unit testing.
Conduct integration testing.
Execute system and acceptance testing.
Develop advanced features.
Optimize performance and scalability.
Enhance user experience based on feedback.

## Slide 5
SPRINT 0
SPRINT 1
SPRINT 2
SPRINT 3
SPRINT 4
SPRINT 5
SPRINT 6
SPRINT 7
1 - Jan
15 - Jan
1 - Feb
15 - Feb
1 - Mar
15 - Mar
1 - Apr
15 - Apr
TEAM KEY
TEAM 1
TEAM 4
TEAM 2
TEAM 3
TEAM 5
7. Deployment and Delivery
8. Post-Launch Support and Maintenance
MILESTONE
00/00
Prepare deployment environment.
Deploy beta version for real-world testing.
Finalize and release product.
Monitor and address immediate post-launch issues.
Plan and prioritize ongoing maintenance tasks.
Gather user feedback for future updates.

## Slide 6
DISCLAIMER Any articles, templates, or information provided by Smartsheet on the website are for reference only. While we strive to keep the information up to date and correct, we make no representations or warranties of any kind, express or implied, about the completeness, accuracy, reliability, suitability, or availability with respect to the website or the information, articles, templates, or related graphics contained on the website. Any reliance you place on such information is therefore strictly at your own risk.