## Slide 1
Agile Project Plan Template Example
When to Use This Template: Use this two-slide template to share the details of an Agile project plan with your team and stakeholders. It provides a clear picture of the project’s journey over a specific timeline and is available blank or with sample data, so you can customize it to fit your needs.
Notable Template Features: On the first slide, enter the project deliverables and scope. The template also provides space to list the project tasks, owners, start and end dates, and task status. Use the Risk column to indicate whether a task runs the chance of being overdue, and visualize your sprints with the customizable, color-coded bar chart on the second slide.

## Slide 2
EXAMPLE Agile Project Plan Template
AT RISK | TASK NAME | FEATURE TYPE | RESPONSIBLE | STORY POINTS | START | FINISH | DURATION in days | STATUS | COMMENTS
No | SPRINT 1 |  | Alex B. |  | 09/03 | 09/13 | 11 |  | 
Yes | Feature 1 |  | Frank C. |  | 09/03 | 09/07 | 5 | Complete | 
No | Feature 2 |  | Jacob S. |  | 09/07 | 09/12 | 6 | In Progress | 
No | Feature 3 |  | Jacob S. |  | 09/09 | 09/13 | 5 | Overdue | 
No | SPRINT 2 |  | Jacob S. |  | 09/16 | 09/24 | 9 |  | 
No | Feature 4 |  | Alex B. |  | 09/16 | 09/17 | 2 | Approved | 
Yes | Feature 5 |  | Frank C. |  | 09/17 | 09/21 | 5 | Needs Review | 
No | Feature 6 |  | Shari W. |  | 09/22 | 09/24 | 3 | On Hold | 
No | SPRINT 3 |  | Shari W. |  | 09/24 | 09/29 | 12 |  | 
No | Feature 7 |  | Alex B. |  | 09/25 | 09/29 | 5 | Not Started | 
No | Feature 8 |  | Kennedy K. |  | 09/24 | 10/02 | 9 | Not Started | 
No | Feature 9 |  | Jacob S. |  | 10/02 | 10/05 | 4 | Not Started | 
PROJECT NAME | Product Release | START DATE | END DATE | OVERALL PROGRESS | PROJECT DELIVERABLE | 
PROJECT MANAGER | Alex B. | 09/02 | 10/10 | 35% | SCOPE STATEMENT | 

## Slide 3
EXAMPLE Agile Project Plan Template
SPRINT 1 |  |  |  |  |  |  |  | 
Feature 1 |  |  |  |  |  |  |  | 
Feature 2 |  |  |  |  |  |  |  | 
Feature 3 |  |  |  |  |  |  |  | 
SPRINT 2 |  |  |  |  |  |  |  | 
Feature 4 |  |  |  |  |  |  |  | 
Feature 5 |  |  |  |  |  |  |  | 
Feature 6 |  |  |  |  |  |  |  | 
SPRINT 3 |  |  |  |  |  |  |  | 
Feature 7 |  |  |  |  |  |  |  | 
Feature 8 |  |  |  |  |  |  |  | 
Feature 9 |  |  |  |  |  |  |  | 
08/31
09/05
09/10
09/15
09/20
09/25
09/30
10/05
10/10
PROJECT NAME | Product Release | START DATE | END DATE | OVERALL PROGRESS | PROJECT DELIVERABLE | 
PROJECT MANAGER | Alex B. | 09/02 | 10/10 | 35% | SCOPE STATEMENT | 

## Slide 4
Agile Project Plan Template
AT RISK | TASK NAME | FEATURE TYPE | RESPONSIBLE | STORY POINTS | START | FINISH | DURATION in days | STATUS | COMMENTS
No | SPRINT 1 |  |  |  |  |  |  |  | 
Yes | Feature 1 |  |  |  |  |  |  |  | 
No | Feature 2 |  |  |  |  |  |  |  | 
No | Feature 3 |  |  |  |  |  |  |  | 
No | SPRINT 2 |  |  |  |  |  |  |  | 
No | Feature 4 |  |  |  |  |  |  |  | 
Yes | Feature 5 |  |  |  |  |  |  |  | 
No | Feature 6 |  |  |  |  |  |  |  | 
No | SPRINT 3 |  |  |  |  |  |  |  | 
No | Feature 7 |  |  |  |  |  |  |  | 
No | Feature 8 |  |  |  |  |  |  |  | 
No | Feature 9 |  |  |  |  |  |  |  | 
PROJECT NAME |  | START DATE | END DATE | OVERALL PROGRESS | PROJECT DELIVERABLE | 
PROJECT MANAGER |  |  |  |  | SCOPE STATEMENT | 

## Slide 5
Agile Project Plan Template
SPRINT 1 |  |  |  |  |  |  |  | 
Feature 1 |  |  |  |  |  |  |  | 
Feature 2 |  |  |  |  |  |  |  | 
Feature 3 |  |  |  |  |  |  |  | 
SPRINT 2 |  |  |  |  |  |  |  | 
Feature 4 |  |  |  |  |  |  |  | 
Feature 5 |  |  |  |  |  |  |  | 
Feature 6 |  |  |  |  |  |  |  | 
SPRINT 3 |  |  |  |  |  |  |  | 
Feature 7 |  |  |  |  |  |  |  | 
Feature 8 |  |  |  |  |  |  |  | 
Feature 9 |  |  |  |  |  |  |  | 
08/31
09/05
09/10
09/15
09/20
09/25
09/30
10/05
10/10
PROJECT NAME |  | START DATE | END DATE | OVERALL PROGRESS | PROJECT DELIVERABLE | 
PROJECT MANAGER |  |  |  |  | SCOPE STATEMENT | 

## Slide 6
DISCLAIMER Any articles, templates, or information provided by Smartsheet on the website are for reference only. While we strive to keep the information up to date and correct, we make no representations or warranties of any kind, express or implied, about the completeness, accuracy, reliability, suitability, or availability with respect to the website or the information, articles, templates, or related graphics contained on the website. Any reliance you place on such information is therefore strictly at your own risk.