## Slide 1
High-Level Project Plan Template
When to Use This Template: This high-level, single-slide project plan template is ideal for tracking and communicating project timeline tasks and milestones within each project phase. Use this template to inform stakeholders about the project’s progress.
Notable Template Features: This template, available with sample data and as a blank option, provides a six-month timeline that, differentiates the project phases with colors and uses icons to highlight project milestones. You can also designate priority level using icons (high, medium, low), and customize the display of the phases, task timelines, colors, and milestone icons.

## Slide 2
High-Level Project Plan Template
PHASE NAME
Description
Description
Description
Description
Description
Description
PHASE NAME
JAN
FEB
MAR
APR
MAY
JUN
Task 1
Description
Description
Task 2
Task 1
Task 2
Task 3
Task 1
Task 2
Task 3
Dates
Dates
Dates
Dates
Dates
Dates
Dates
Dates
Dates
Description
PHASE NAME
Legend
High Priority
Medium Priority
Low Priority
Task 3

## Slide 3
EXAMPLE High-Level Project Plan Template
INITIAL PHASE
Meet with stakeholders and clearly define a goal of increasing customer access by building a new space.
Conduct market analysis to identify potential locations and assess demand.
Develop a project charter outlining the objectives, scope, and stakeholders.
Identify suitable sites for the new location.
Develop a detailed project plan including timeline, budget, and resource requirements.
Obtain necessary permits and approvals.
PLANNING PHASE
JAN
FEB
MAR
APR
MAY
JUN
Task 1
Hire contractors and subcontractors for site preparation and construction work.
Begin construction activities according to the project schedule.
Monitor construction progress and address any issues or delays.
EXECUTION PHASE
Task 2
Task 1
Task 2
Task 3
Task 1
Task 2
Task 3
Jan 1-Feb 20
Jan 15-Feb 25
Jan 31-Mar 5
Mar 5-Apr 15
Mar 15-Apr 30
Mar 25-Apr 30
May 1-Jun 10
May 10-Jun15
May 25-Jun 30
Legend
High Priority
Medium Priority
Low Priority
Task 3

## Slide 4
DISCLAIMER Any articles, templates, or information provided by Smartsheet on the website are for reference only. While we strive to keep the information up to date and correct, we make no representations or warranties of any kind, express or implied, about the completeness, accuracy, reliability, suitability, or availability with respect to the website or the information, articles, templates, or related graphics contained on the website. Any reliance you place on such information is therefore strictly at your own risk.