## Slide 1
When to Use This Template: Use this template to create a detailed plan for key activities during the critical first 30, 60, and 90 days of your project.
Notable Template Features: This template simplifies the process of setting and tracking key project activities and goals for 30, 60, and 90 days in a single slide. It allows the user to make precise adjustments to task durations and create a clear visualization of milestones. The template also includes sample text for each stage for additional guidance.
PowerPoint 30-60-90 Day Plan Timeline Template Example

## Slide 2
FIRST 30 DAYS
FIRST 60 DAYS
FIRST 90 DAYS
WEEK 1
WEEK 5
WEEK 2
WEEK 3
WEEK 4
WEEK 6
WEEK 7
WEEK 8
WEEK 9
WEEK 10
WEEK 11
WEEK 12
1. KEY ACTIVITIES Launch an initial assessment of the local EV charging market and infrastructure.
2. KEY ACTIVITIES Set up meetings with key stakeholders to discuss partnership opportunities and regulatory compliance.
3. KEY ACTIVITIES Develop a prototype for an innovative charging station tailored to local usage patterns.
4. KEY ACTIVITIES Review the first month’s progress and adjust the plan based on feedback.
5. KEY ACTIVITIES Begin installation of pilot charging stations at selected high-traffic locations.
6. KEY ACTIVITIES Conduct initial testing of charging stations; monitor performance and user interactions.
7. KEY ACTIVITIES Organize community outreach events to raise awareness and drive user adoption.
8. KEY ACTIVITIES Assess user data and feedback; refine user experience accordingly.
9. KEY ACTIVITIES Scale up operations based on successful pilot tests; start regional expansion.
10. KEY ACTIVITIES Implement advanced data analytics for better service management and user engagement.
11. KEY ACTIVITIES Develop a comprehensive marketing strategy for the next quarter focusing on digital campaigns.
12. KEY ACTIVITIES Evaluate the quarter's outcomes, prepare reports, and set goals.
30-60-90 Day Plan Timeline Example

## Slide 3
FIRST 30 DAYS
FIRST 60 DAYS
FIRST 90 DAYS
WEEK 1
WEEK 5
WEEK 2
WEEK 3
WEEK 4
WEEK 6
WEEK 7
WEEK 8
WEEK 9
WEEK 10
WEEK 11
WEEK 12
1. KEY ACTIVITIES Enter the initial setup tasks to establish the groundwork for the project.
2. KEY ACTIVITIES Document key interactions and early achievements.
3. KEY ACTIVITIES Focus on refining strategies based on initial feedback.
4. KEY ACTIVITIES Compile a monthly review of goals met and outline adjustments needed.
5. KEY ACTIVITIES Begin implementing more complex project elements.
6. KEY ACTIVITIES Strengthen collaborations and check progress against targets.
7. KEY ACTIVITIES Address challenges and engage more deeply with key stakeholders.
8. KEY ACTIVITIES Evaluate progress against project benchmarks.
9. KEY ACTIVITIES Initiate the final phase implementations and critical evaluations.
10. KEY ACTIVITIES Start wrapping up the main project deliverables and begin final assessments.
11. KEY ACTIVITIES Finalize all project components and gather feedback.
12. KEY ACTIVITIES Prepare a detailed report on outcomes and future proposals.

## Slide 4
DISCLAIMER Any articles, templates, or information provided by Smartsheet on the website are for reference only. While we strive to keep the information up to date and correct, we make no representations or warranties of any kind, express or implied, about the completeness, accuracy, reliability, suitability, or availability with respect to the website or the information, articles, templates, or related graphics contained on the website. Any reliance you place on such information is therefore strictly at your own risk.