## Slide 1
Notes for Using This Template
Enter departments in the Department Key area.
Adjust bars for each department to represent the task duration.
Add milestone dates and additional information within each bar or in the graph area as needed.
PowerPoint Agile Project Timeline Template Example

## Slide 2
JUL | AUG | SEP | OCT | NOV | DEC | JAN | FEB | MAR | APR | MAY | JUN | JUL | AUG | SEP | OCT | NOV | DEC | JAN | FEB | MAR | APR | MAY | JUN
INTERFACE INNOVATORS: Focus on user interface (UI) design and improvements.
BACKEND BUILDERS: Handle server-side functions and database management.
INTEGRATION ENGINEERS: Ensure seamless integration of new software modules.
QUALITY TESTERS: Conduct quality assurance testing.
SPRINT 1
SPRINT 3
SPRINT 2
SPRINT 4
SPRINT 5
Track bugs and coordinate fixes with developers.
Validate user feedback integration into the software improvements.
Ensure that software releases comply with regulations.
Develop comprehensive test plans for the new features.
Integrate new firmware updates for charging stations.
Automate deployment processes using CI/CD pipelines.
Ensure compatibility of new software with existing hardware.
Enhance data encryption methods.
Scale backend systems to support increased user load.
Integrate third-party services for payment processing.
Deploy updates to production environments.
Design the UI for the new dashboard.
Implement responsive design for mobile apps.
Optimize database queries for performance.
Finalize and release the UI to production.
Conduct A/B testing on UI elements.
Prototype new UI models for better accessibility.
Refine dashboard widgets based on user feedback.
SUMMER RELEASE
June 4th
Software Development
User Experience (UX)
Quality Assurance
IT Operations
Product Management
Marketing
DEPARTMENT KEY
Develop APIs for new charging analytics features.
Establish rollback procedures for failed deployments.
Conduct system-wide integration tests.
Document integration standards and protocols.
Execute automated and manual testing cycles.
Sign off on software quality before the final release.
PowerPoint Agile Project Timeline Template Example

## Slide 3
JUL | AUG | SEP | OCT | NOV | DEC | JAN | FEB | MAR | APR | MAY | JUN | JUL | AUG | SEP | OCT | NOV | DEC | JAN | FEB | MAR | APR | MAY | JUN
TEAM A
TEAM B
TEAM C
TEAM D
SPRINT 1
SPRINT 3
SPRINT 2
SPRINT 4
SPRINT 5
TEXT
TEXT
TEXT
TEXT
TEXT
TEXT
MILESTONE
MM/DD/YY
Department
Department
Department
Department
Department
Department
DEPARTMENT KEY
PowerPoint Agile Project Timeline

## Slide 4
DISCLAIMER Any articles, templates, or information provided by Smartsheet on the website are for reference only. While we strive to keep the information up to date and correct, we make no representations or warranties of any kind, express or implied, about the completeness, accuracy, reliability, suitability, or availability with respect to the website or the information, articles, templates, or related graphics contained on the website. Any reliance you place on such information is therefore strictly at your own risk.