## Slide 1
Agile Test Summary Report Template – Example
Notable Template Features: This template includes a variety of charts and graphs, such as defect density and test execution status, which provide a clear visual representation of key metrics. It also includes sections to summarize tests and defects.
When to Use This Template: Use this Agile test summary report template when your project would benefit from a visually rich, dashboard-style overview of all testing activities. You can use this template to quickly communicate the status and results of the testing phase to stakeholders.

## Slide 2
EV Charging System Testing Report
Positive Charge EV Charging System
Version 1.0
–––––––– TESTING PERIOD –––––––– | 
START DATE | END DATE
06/01/20XX | 07/14/20XX
PROJECT
–––––––– TOTAL DEFECTS ––––––––
25
–––––––––– TOTAL TESTS ––––––––––
150
Ensure the EV charging system operates reliably and efficiently, verify user interface functionality, initiate charging session, and ensure backend data processing.
TEST OBJECTIVES
Brief description of the testing goals

## Slide 3
EV Charging System Testing Report
Version 1.0
DEFECT DENSITY
Click the chart and select “Edit Data in Excel” in the Chart Design menu to input your test results.
Chart: 
| Open | In Progress | Closed
Defect Density | 3 | 5 | 17

## Slide 4
EV Charging System Testing Report
Version 1.0
Chart: 
| Minor | Major | Critical
Defect Distribution | 14 | 7 | 4
DEFECT DISTRIBUTION
Click the chart and select “Edit Data in Excel” in the Chart Design menu to input your test results.

## Slide 5
EV Charging System Testing Report
Version 1.0
Chart: 
| PASSED | FAILED | Blocked | Not Executed
Test Execution Status | 109 | 21 | 15 | 5
TEST EXECUTION STATUS
Click the chart and select “Edit Data in Excel” in the Chart Design menu to input your test results.

## Slide 6
EV Charging System Testing Report
Version 1.0
There are some issues with charging session initiation.
KEY FINDINGS
Summary of major issues and observations
Some users experience login failures.
Investigate and resolve the charging session initiation issue.
RECOMMENDATIONS
Suggestions for improvement
Enhance the user authentication process.

## Slide 7
EV Charging System Testing Report
Version 1.0
Overall, the system performs well, and critical issues have been identified for resolution. Next steps include addressing the defects and re–testing.
CONCLUSION
Overall assessment and next steps

## Slide 8
DISCLAIMER Any articles, templates, or information provided by Smartsheet on the website are for reference only. While we strive to keep the information up to date and correct, we make no representations or warranties of any kind, express or implied, about the completeness, accuracy, reliability, suitability, or availability with respect to the website or the information, articles, templates, or related graphics contained on the website. Any reliance you place on such information is therefore strictly at your own risk.